CITY OF JANESVILLE

City Council Proceedings

October 25, 2022

The Janesville City Council met in regular session on Tuesday, October 25, 2022 in the Council Chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the chair and council members McAllister, Robinson, Conover, and Miller present. Absent was council member Stapleton. Also present were Jake Deaver of MSA Professional Services, Chief Taylor Cross, and city clerk Christa Kurtz.

Motion by Council Member Miller and seconded by Council Member McAllister approving to adopt the agenda as presented. Motion carried.

Bridge Inspections: Mr. Deaver let the council know that the meeting with the DOT for QA/QC reviews of recently inspected box culverts has been pushed back to November, but may occur as late as spring of 2023.

Hardwood Estates Phase 2: Mr. Deaver stated Denver Underground still needs to perform manhole leakage testing and televise the new sanitary sewer mains.

Sands 3rd Addition: Mayor Beenblossom let the council know that Jim Sands has been in contact with him and is ready to proceed with Phase 3. He plans to look the development agreement over and get back to the city with his comments/concerns.

WWTP 2021: Motion by Robinson and seconded by McAllister approving Change Order #6: Per Change Order #1, the three sluice gate valves in the flow control sump were to be replaced. Upon inspection, the two lower sluice gates were found to be in extremely poor shape with the bottom poured into the concrete invert of the structure, i.e replacement was not a viable option per Boomerang Corporation. This resulted in a credit to the city in the amount of $1343.75. Roll Call Vote: Ayes – Miller, McAllister, Conover, and Robinson. Nays – None. Absent – Stapleton. Motion carried.

Motion by Robinson and seconded by McAllister approving Change Order #7: Per Change Order #1, the valves in Pit #1 & Pit #2 were to be replaced. After the installation was started, the contractor found that additional fittings inside the valve pits needed to be replaced to accommodate the valves including D.I. tees, stainless nipples, etc. This resulted in a cost to the city of $1731.43. Roll Call Vote: Ayes – Miller, McAllister, Conover, and Robinson. Nays – None. Absent – Stapleton. Motion carried.

7th St Bridge Project: The project bid letting occurred on October 18, 2022. Utility relocation is ongoing.

Resolved by McAllister and seconded by Miller RESOLUTION1785-22: A resolution setting a public hearing date for November 14, 2022 at 6:00 p.m. in the council chambers of Janesville City Hall located at 227 Main St. to award the contract for the 7th Street Bridge Replacement Project recently let by the Iowa Department of Transportation. Resolution approved and adopted this 25th day of October 2022.

ATTEST:_______________________________ MAYOR: ________________________________

Jake Deaver exited the meeting at 6:34 p.m.

Motion by McAllister and seconded by Miller approving the closure of Main Street from 1st St. to 4th St for a lighted golf cart parade during the Jingle in Janesville Event on Wednesday, December 7, 2022 from 5 to 8 p.m. Motion carried.

Motion by Miller and seconded by Conover approving the considerate donation of 148 hours, through the donation sick leave policy, from Becky Wrage following her retirement. The council and employees extend their gratitude for the thoughtfulness of this donation extended by former Public Works Director Wrage. Roll Call Vote: Ayes – Miller, McAllister, Conover, and Robinson. Nays – None. Absent – Stapleton. Motion carried.

Motion by Conover and seconded by Robinson approving to advertise for sale the V-Plow recently removed from the 2017 F-350 for $1500. Motion carried.

Motion by Miller and seconded by McAllister approving the renewal rate presented by The Accel Group for Wellmark BCBS Employee Health and Dental with a 4.9% decrease in premiums. Roll Call Vote: Ayes – Miller, McAllister, Conover, and Robinson. Nays – None. Absent – Stapleton. Motion carried.

Motion by McAllister and seconded by Robinson approving City Clerk Kurtz to attend the Budget Workshop hosted by the Iowa League of Cities in Charles City on Tuesday, November 15, 2022 at a cost of $50 plus wages and mileage. Motion carried.

Motion by Miller and seconded by Conover to adjourn. Motion carried. Meeting adjourned at 6:54 p.m.

ATTEST:_______________________________ MAYOR: ________________________________