CITY OF JANESVILLE

City Council Proceedings

March 22, 2022

The Janesville City Council met in regular session on Tuesday, March 22, 2022 in the council chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the chair and council members Stapleton, Conover, Robinson, McAllister, and Miller present. Also present was Joe Elsinger of MSA Professional Services and city clerk Christa Kurtz.

Motion by Council Member McAllister and seconded by Council Member Robinson approving to adopt the agenda as presented. Motion carried

Multi Use Trail Plan: The TAP Grant application was submitted, but no decision has been made at this time by the RPA due to the possibility or more funding becoming available for the program. Mr. Elsinger is hoping for a decision to be made next month.

7th Street Bridge Project: Mr. Elsinger updated the council on the public engagement meeting hosted by the city on Tuesday, March 15 at the Riviera Roose. He passed along the comments received and said the general consensus from the community was that of support.

Motion by Miller and seconded by McAllister accepting land valuations and approving the land acquisition documents submitted by A&R Land Services. The following values were found for each Parcel: Parcel 1- $140, Parcel 2 - $170, and Parcel - 3 $3860.00. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

WWTP 2021: Mr. Elsinger is hopeful that Boomerang will begin work late April starting with lowering the lagoon levels and the valve replacements, which was added in with a change order, followed by removing sludge and working on installing the aeration equipment. Boomerang’s plan is to have these steps completed in July, but startup will not take place until this fall due to the delays with getting the generator and VFD ethernet cards. Joe stated he believes that they have gotten through all of Boomerang’s submittals, but there is a 3” ball valve that is to be American made that Boomerang is struggling to find. The contractor is currently looking nation wide for the valve. Commissioner Robinson asked if it would be possible to adapt up to a 4” valve, to avoid having a temporary valve being placed and then having to dig it back up to place in the American made 3” valve when it becomes available. Mr. Elsinger assured Commissioner Robinson that paying for the xtra work of installing temporary equipment is not something he will allow to happen. He will look into the issue and update the council when he has the information.

Motion by Robinson and seconded by McAllister approving Payment Application #2 submitted by Boomerang Corporation for the amount of $75,364.71. Mr. Elsinger recommends approving the payment, although work has not started at this time Boomerang has ordered and is storing materials for the project, in which they provided documentation as proof for the council. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller.

Water System Modeling: Mr. Elsinger provided a brief overview of the water modeling system study that was completed. In this study there were two locations studied as possible connections, and existing fire flow and static pressure maps were developed. One of the locations was on the south side of town by Kay Park & Rec. Mr. Borglum had previously inquired about hooking onto the city’s water main in hopes that the city would be able to provide his business with the flow necessary to run his sprinkler system. Mr. Elsinger stated the city is unable to provide the flow necessary to run the sprinkler system for Kay’s. Mr. Elsinger also advised that a connection at this location would not provide much improvement to the city’s fire flow. The other location reviewed in the study was a connection on the east side of town. The water main would come from Barrick Rd, down Wildcat Way, cross under the highway just below the on/off ramps of highway 218, and back up to IRUA’s existing pipe. An 8” water main would achieve 578 gallons/minute fire flow. Mr. Elsinger has recommended the council plan for a new water tower in the next five to ten years depending on the speed development occurs. He stated the height of the tower is the main reason for the limitations on flows. A new water tower that is raised forty to fifty feet will create much better flows throughout town and a bigger water tower will be necessary for the growth in population.

Joe Elsinger exited the meeting at 6:50 p.m.

Motion by McAllister and seconded by Miller approving the buyout of Officer Chad Luck’s contract agreement with Grundy Center PD for the amount of $6256.33 and entering into a training agreement with Officer Luck for the amount $6256.33. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

Motion by McAllister and seconded by Miller approving a start date of April 1, 2022 for Officer Luck pending post offer testing results. Motion carried.

Motion by Robinson and seconded by McAllister to purchase an ISCO wastewater sampler at a cost of $7919. PWD Wrage checked with two other vendors for pricing and theses vendors were unable to get the product for an extended period of time. Council discussed with equipment availability being so volatile they needed to get the one that is available and reliable. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

Motion by McAllister and seconded by Stapleton approving the Wildcat 5k run to take place on Saturday, May 7, 2022 and to allow use of city traffic cones. Motion carried.

Motion by McAllister and seconded by Robinson approving the Janesville CSD senior parade request for Friday, May 13, 2022. The route will be the same as the homecoming parade. Motion carried.

Motion by Robinson and seconded by Stapleton approving the Matson and Wrage sewer permits. Motion carried.

Motion by McAllister and seconded by Robinson approving Ordinance #359 – AN ORDINANCE AMENDING THE CODE OF ORDINANCES OF THE CITY OF JANESVILLE, IOWA, BY AMENDING CHAPTER 155 PERTAINING TO THE CITY OF JANESVILLE, IOWA BUILDING CODE BY REPEALING SECTIONS 155.16 – INTERNATIONAL PLUMBING CODE WITH AMENDMENTS AND REPEALING SECTION 155.21 – NATIONAL ELECTRICAL CODE WITH AMENDMENTS AND THE ADOPTION OF THE 2021 UNIFORM PLUMBING CODE (UPC) WITH AMENDMENTS AND THE 2020 NATIONAL ELECTRICAL CODE (NEC) WITH AMENDMENTS on its first reading. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

Motion by McAllister and seconded by Robinson to place neon orange paint, warning signage, and temporary transition pieces at both ends of the EKCO bridge where separation continues to occur. Council wants it noted that this has become a serious safety issue and would like these temporary precautions put in place until AECOM fulfills their promise to resolve the issues with a permanent fix. Motion carried.

Mayor Beenblossom will be preparing a letter to send to AECOM due to the lack of communication and action to fix the separation on both ends of the EKCO bridge. This has become what city officials consider to be a serious safety hazard. On several occasions Mark Durbahn of AECOM has assured the city council that AECOM will get the separation issue resolved at no cost to the city. AECOM has continued to promise a permanent fix, but has not fulfilled this promise. City Officials are considering the next course of action at this time if a resolution is not found immediately.

Motion by Miller and seconded by Conover to adjourn. Motion carried. Meeting adjourned at 7:12 p.m.

ATTEST:_______________________________MAYOR_________________________________