CITY OF JANESVILLE

Special City Council Proceedings

September 28, 2021

The Janesville City Council met in special session on Tuesday, September 28, 2021 in the Council Chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the Chair and Council Members Miller, McAllister, Conover and Stapleton present. Absent was Council Member Robinson. Also, present was Joe Elsinger, P.E. of MSA Professional Services, and City Clerk Christa Kurtz.

Motion by Council Member McAllister and seconded by Council Member Stapleton approving to adopt the agenda as presented. Motion carried.

At 6:01 p.m. Mayor Beenblossom declared this was the time and place to continue a public hearing on the matter of the adoption of the proposed Hardwood Estates Phase 2 Urban Renewal Plan, which had been previously schedule for September 13, 2021. The September 13, 2021 meeting was postponed due to lack or quorum and was re-scheduled for September 14, 2021. At this meeting the public hearing was officially postponed until Tuesday, September 28, 2021. The mayor first asked for the report of the City Clerk with respect to the consultation held with the affected taxing entities to discuss the proposed Plan. The Council was informed that the consultation was duly held as ordered by the Council, and that zero written recommendations were received from affected taxing entities. The report of the City Clerk with respect to the consultation was placed on file for consideration by the Council.

The City Council also was informed that the proposed Plan has been approved by the Planning and Zoning Commission as being in conformity with the general plan for the development of the city as a whole, as set forth in the minutes or report of the Commission. The Commission’s report or minutes were placed on file for consideration by the Council.

The mayor then asked the City Clerk whether any written objections had been filed with respect to the proposed Plan, and the City Clerk reported that zero written objections thereto had been filed. The mayor then called for any oral objections to the adoption of the Hardwood Estates Phase 2 Urban Renewal Plan and zero were made. The public hearing was then closed at 6:04 p.m.

Council Member Stapleton then introduced the following proposed Resolution #1750-21 entitled – A RESOLUTION DETERMINING AN AREA OF THE CITY TO BE AN ECONOMIC DEVELOPMENT AREA, AND THAT THE REHABILITATION, CONSERVATION, REDEVELOPMENT, DEVELOPMENT, OR A COMBINATION THEREOF, OF SUCH AREA IS NECESSARY IN THE INTEREST OF THE PUBLIC HEALTH, SAFETY OR WELFARE OF THE RESIDENTS OF THE CITY; DESIGNATING SUCH AREA AS APPROPRIATE FOR URBAN RENEWAL PROJECTS; AND ADOPTING THE HARDWOOD ESTATES PHASE 2 URBAN RENEWAL PLAN and moved that the same be adopted. Council Member McAllister seconded the motion to adopt.  The roll was called, and the vote was: Ayes – Miller, McAllister, Conover, and Stapleton. Nays – None. Absent – Robinson. Whereupon, the Mayor declared the Resolution duly adopted on the 28th day of September 2021.

ATTEST:_______________________________  MAYOR: ________________________________

Motion by Miller and seconded by Conover approving Ordinance #355 – AN ORDINANCE PROVIDING THAT GENERAL PROPERTY TAXES LEVIED AND COLLECTED EACH YEAR ON ALL PROPERTY LOCATED WITHIN THE HARDWOOD ESTATES PHASE 2 URBAN RENEWAL AREA, IN CITY OF JANESVILLE, COUNTY OF BREMER STATE OF IOWA, BY AND FOR THE BENEFIT OF THE STATE OF IOWA, CITY OF JANESVILLE, COUNTY OF BREMER, JANESVILLE COMMUNITY SCHOOL DISTRICT, AND OTHER TAXING DISTRICTS, BE PAID TO A SPECIAL FUND FOR PAYMENT OF PRINCIPAL AND INTEREST ON LOANS, MONIES ADVANCED TO AND INDEBTEDNESS, INCLUDING BONDS ISSUED OR TO BE ISSUED, INCURRED BY THE CITY IN CONNECTION WITH THE HARDWOOD ESTATES PHASE 2 URBAN RENEWAL AREA (THE HARDWOOD ESTATES PHASE 2 URBAN RENEWAL PLAN) on its first reading. Roll Call Vote: Ayes – Miller, McAllister, Conover, and Stapleton. Nays- None. Absent – Robinson. Motion carried.

MSA Hardwood Estates Update: Mr. Elsinger stated that VJ Engineering has staked for the developer and plan to pour curb this week.

7th Street Bridge: Mr. Elsinger updated the council that they are working through some more design items. He also wanted to inform the council that there will be another design meeting this November or possibly early December to formally go through these items. They are currently going through locating utilities. He also mentioned that a telephone company has a couple of pole boxes at the corner of Main St and 7th St, and recommends the city ask them to move it to a 10’ strip of property that the city will eventually acquire on the north side of the new bridge, to get it off the sidewalk.

7th Street E Lift Station: Mr. Elsinger stated that Forterra was on site last Friday and thinks they have diagnosed where water was getting into the control panel. There was a shim in between the control panel and the base. They sealed it up and after a heavy rain fall a few days later, MSA personnel checked the panel and it was dry. Mr. Elsinger believes the problem has been resolved. Mr. Elsinger also does not believe any of the components of the control panel were subject to moisture because the opening was at the base. They also pumped chemical grout around the leak in the wet well, which is a routine fix recommended when there is a leaking structure. Mr. Elsinger stated that they will not know if this fixed the leak until the ground water rises, and is something that will need to be monitored by both them and city personnel. Mr. Elsinger is hoping the project will be ready for closeout next month.

WWTP 2021: Mr. Elsinger stated that Boomerang Corporation has yet to mobilize, or start the lowering of the lagoons in order to complete the sludge removal necessary to start the construction for this project.

Motion by Miller and seconded by McAllister approving Change Order #2: Replacement of aeration system air lateral material from un-lined Ductile Iron with HDPE DR17 pipe. Reduction in unit price to be $15 per linear foot of pipe. Anticipate pipe length to be 300 feet measured from the face of the isolation throttling valve on each lateral to the previously planned metal to PE transition at the toe of the slope, therefor anticipate reduction in contract price of $4500. Final payment shall be based on actual quantities to be measured after installation. Roll Call Vote: Ayes – Miller, McAllister, Conover, and Stapleton. Nays – None. Absent – Robinson. Motion carried.

Mr. Elsinger exited the meeting at 6:25 p.m.

Motion by McAllister and seconded by Stapleton approving the purchase of shelving units to be used at the 319 Main Street garage for storage. The cost is $799.96 and will be paid out of the streets department, general city hall department, and general police department. Motion carried.

Motion by Dennis and seconded by Conover approving the purchase of two (2) 5.11 Tactical Winter Coats, one for each full-time police officer, for a total cost of $468. This will include the coat and the heat press needed for the Janesville Police emblem. Motion carried.

Motion by McAllister and seconded by Conover approving the proposal from Speer Financial to review and advise on rate increases for the City’s water, sewer, and solid waste utilities at a cost not to exceed $750. Motion carried.

Motion by Miller and seconded by McAllister approving MidAmerican’s Application for All Construction in Right of Way Permit to install 2” HDPE continuous orange conduit with 48 count single mode fiber optic cable in the City of Janesville as shown on the exhibit provided. Motion carried.

Motion by Miller and seconded by Conover approving Ahlers & Cooney to execute the procedures necessary for the loan reduction process for the Sewer Revenue Capital Loan Note, Series 2011. Roll Call Vote: Ayes – Miller, McAllister, Conover, and Stapleton. Nays – None. Absent – Robinson. Motion carried.

Council Member Miller then introduced the following proposed Resolution #1750-21 entitled – A RESOLUTION APPROVING AND AUTHORIZING AN AMENDMENT TO LOAN AND DISBURSEMENT AREEMENT BY AND BETWEEN THE CITY COUNCIL OF THE CITY OF JANESVILLE, IOWA AND THE IOWA FINANCE AUTHORITY, AND AUTHORIZING AND PROVIDING FOR THE REISSUANCE OF THE SEWER REVENUE CAPITAL LOAN NOTE, SERIES 2011 (RATE RESET), OF THE CITY. and moved that the same be adopted. Council Member Conover seconded the motion to adopt.  The roll was called, and the vote was: Ayes – Miller, McAllister, Conover, and Stapleton. Nays – None. Absent – Robinson. Whereupon, the Mayor declared the Resolution duly adopted on the 28th day of September 2021.

ATTEST:_______________________________  MAYOR: ________________________________

Motion by McAllister and seconded by Miller approving a second mosquito spraying by Aable Pest Control at a cost of $575. Motion carried.

Motion by Stapleton and seconded by Conover approving the Master Service Agreement with incorporated terms with TrueNorth Companies, L.C. for implementation of Employee Life Insurance and Long and Short-Term Disability. Motion carried.

Motion by Miller and seconded by Stapleton approving to table Jessica Hanna’s request to place a fall décor scene at the city owned property 327 Main Street for further details of what the scene will consist of and a release of liability waiver is signed Motion carried.

Motion by Miller and seconded by McAllister approving to adjourn. Motion carried. Meeting closed at 6:53 p.m.

ATTEST:_______________________________  MAYOR: ________________________________