CITY OF JANESVILLE

Special City Council Proceedings

August 24, 2021

The Janesville City Council met in special session on Tuesday, August 24, 2021 in the Council Chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the Chair and Council Members Miller, McAllister, Conover Robinson and Stapleton present. Also, present was Joe Elsinger, P.E. of MSA Professional Services, City Clerk Christa Kurtz, John Baugus with Black Hawk Waste Disposal, Matt Pivit with Republic Services, and Alex Tungland with Rite Environmental.

Motion by Council Member McAllister and seconded by Council Member Miller approving to adopt the agenda as presented. Motion carried.

Multiuse Trail Planning: Mr. Elsinger updated the council that the application for the TAP grant is due in March, which is later than what he originally thought.

Hardwood Estates Second Addition: Mr. Elsinger let the council know that it was the Developers intentions to start the paving of the streets this week, but with the rain and poor weather conditions this has been delayed until the ground has dried out and more suitable conditions are available.

7th Street Bridge:Mr. Elsinger discussed best options for light poles on the new bridge. He stated that placing the light poles on the south edge of the bridge would keep the poles accessible. This will result in some shadowing, but light placement on the north edge of the bridge would place them behind the chain link fence and would be more difficult to maintain. Mr. Elsinger will present options with up to seven lights on the new bridge, with no less than three being placed at the time the bridge is built and the possibility for the space of another four. The council would like Mr. Elsinger to look into the possibility of MidAmerican Energy owning the utility. Mr. Elsinger presented several specialists to the city, which is required to assist with right-of-way acquisition. MSA will assist with getting quotes from the specialists, which entails sending a letter asking for a price to sign off on the acquisition process. Mr. Elsinger recommends getting several quotes to obtain DOT certification. At this time Mr. Elsinger is drafting plats, one of which consists of purchasing the land along the walk way and the other three will be drafted when it has been verified if the city must purchase or if a grading easement is a possibility. Mr. Elsinger recommends that if rip rap is used, the city should purchase the land to avoid leaving the rip rap on someone’s private property. Once these plats have been drafted, the city can make the decision on purchasing or easement.

7th Street E Lift Station: Mr. Elsinger mentioned it was damp in the wet well, but it has not been corrected. Also, there was water in the control panel again after the recent rain.

Motion by Robinson and seconded by Miller to table the Owners Acceptance and Statement of Final Completion until the above stated issues have been resolved, along with any other issues seen by the city engineers. Motion carried.

Motion by Robinson and seconded by Miller to table payment application #9 from Boomerang Corp in the amount of $3213.53 until the above stated issues have been resolved, along with any other issues seen by the city engineers. Motion carried.

Motion by Robinson and seconded by Miller to table the Release of Claims and Final Completion until the above stated issues have been resolved, along with any other issues seen by the city engineers. Motion carried.

After the ongoing issues with AT&T, Mr. Elsinger will be looking into the possibility of replacing the current dialer with a Verizon dialer and sim card.

WWTP 2021: Mr. Elsinger informed the council that it will now be after Labor Day before Boomerang Corporation mobilizes and begins the construction. Mr. Elsinger recommends the city be stricter on enforcing completion deadlines. The sludge removal will need to be completed this fall in order for the aeration system to be installed and the project to proceed and be completed in a timely manner

Motion by Robinson and seconded by McAllister approving the WTFAP Grant Draw Request in the amount of $20,740.00. Roll call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

Motion by Stapleton and seconded by Robinson to assign the first apportionment of the American Rescue Plan monies in the amount of $73,468.67 to the WWTP 2021 Project. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

Mr. Elsinger exited the meeting at 6:36 p.m.

The City Clerk opened and presented the sealed bids for refuse and recycling collection and disposal from the following companies:

Black Hawk Waste Disposal - $1.50 Cost Per Additional Bag, $9.17 Curbside Refuse Collection (Hauler Responsible for Landfill Cost), $6.92 Curbside Refuse Collection (City Responsible for Landfill Cost), $5.39 Curbside Recycling Collection = $14.56 Total Cost (Hauler Responsible for Landfill Cost) or $12.31 Total Cost (City Responsible for Landfill Cost) – Tuesday collection.

Rite Environment - $2.00 Cost Per Additional Bag, $7.75 Curbside Refuse Collection (City Responsible for Landfill Cost), $5.15 Curbside Recycling Collection = $12.90 Total Cost (City Responsible for Landfill Cost) – Tuesday collection.

Republic Services - $2.00 Cost Per Additional Bag, $6.00 Curbside Refuse Collection (City Responsible for Landfill Cost), $6.85 Curbside Recycling Collection = $12.85 Total Cost (City Responsible for Landfill Cost) – Thursday collection.

Current Contract Costs - $2.00 Cost Per Additional Bag, $7.50 Curbside Refuse Collection (City Responsible for Landfill Cost), $5.00 Curbside Recycling Collection, = $12.50 Total Cost (City Responsible for Landfill Cost) – Tuesday collection.

The City Clerk was asked to provide the Council with a tabulated bid sheet of the presented bids for refuse and recycling collection.

Motion by Miller and and seconded by McAllister approving to table the contracts for refuse and recycling collection and disposal services for additional review.  Motion carried.

Alex Tungland, Matt Pivit, and John Baugus exited the meeting at 7:08 p.m.

Motion by Conover and seconded by Robinson approving the installation of Butler-Bremer Communications internet service at the Barrick Road City Park with an installation cost of $200 and a monthly service fee of $64.95 per month for 100mbps/100mbps. The current provider of internet is LTD Broadband, who currently uses the water tower for their equipment. After several issues with service outages and the park cameras becoming non-operational because of the service outages, the council decided it would be best to switch services. It is the councils hope that the new service provided will be more reliable and ensure the safety of the park and the people who patron the park.

Resolved by McAllister and seconded by Miller approving Resolution #1748-21 – A RESOLUTION APPOINTING OFFICER TAYLOR CROSS AS POLICE CHIEF FOR THE CITY OF JANESVILLE POLICE DEPARTMENT WITH A WAGE OF $26.50 PER HOUR. The roll was called and the vote was, AYES – Miller, McAllister, Conover, Robinson, and Stapleton. Nays- None. Resolution approved and adopted this 24th day of August 2021.

Motion by Miller and seconded by McAllister to approve the use of the city diamond outfield, and outfield only, for the requested youth football teams. Proof of insurance must be provided to the Clerk’s office with the City listed as an additional insured, lights are available for utilization if needed, and there will be no storage of non-city sponsored team’s equipment in the storage shed. Motion carried.

City Clerk Kurtz informed the council that the Debt Obligation Report has been completed and submitted. Total debt as of June 30, 2020 for the City of Janesville is $1,584,000.

Motion by McAllister and seconded by Stapleton approving Dorman Construction’s bid of $18,000.70 for the presented City Hall renovations. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Motion carried.

Motion by Miller and seconded by Robinson approving the advertisement for the sale of miscellaneous equipment no longer being used by city personnel. Motion carried.

Motion by Miller and seconded by Robinson approving to adjourn. Motion carried. Meeting closed at 7:44 p.m.

ATTEST:_______________________________  MAYOR: ________________________________