CITY OF JANESVILLE

Special City Council Proceedings

July 27, 2021

The Janesville City Council met in special session on Tuesday, July 27, 2021 in the Council Chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the Chair and Council Members Miller, McAllister, Conover and Stapleton present. Absent was Council Member Robinson. Also, present was Joe Elsinger, P.E. of MSA Professional Services, City Clerk Christa Kurtz, and Cindy Dobbs.

Motion by Council Member Miller and seconded by Council Member McAllister approving to adopt the agenda as presented. Motion carried.

7th Street Bridge: Preliminary plans will be submitted to DOT with the next 2 weeks. Due to the three funding sources currently involved with the project, federal requirements must be followed for right of way acquisition. Mr. Elsinger will provide the city with a list of real estate consultants to provide to provide appraisals. The options to buy or obtain a permanent ten-foot easement were presented to the council. Mayor Beenblossom stated that an easement would be better for the homeowner, as it would be part of their set-back for any future building or construction on the property.

Motion by McAllister and seconded by Conover approving Final Design Agreement between the City and MSA Professional Services for the 7th Street Bridge Project for and estimated amount of $240,000, which was included in the initial estimate of the project. Roll Call Vote: Ayes - Miller, McAllister, Conover, and Stapleton. Nays – None. Absent – Robinson. Motion carried.

Multiuse Trail Planning: Mr. Elsinger gave the council an update on the $2.2 million cost of the looped trail system in city limits. He stated that he started with the most expensive to give the council all the options and as the project continues the council can decided what is best for the town.

Motion by McAllister and seconded by Miller approving Mr. Elsinger to prepare documentation to apply for funding for the trail system, which is due in September. Mr. Elsinger stated that if we do not get approved for funding this time around, we would have a better chance in the next cycle and recommends applying this year even the city does not intend to start the project right away. Motion carried.

7th Street E Lift Station: A final walkthrough involving Council Member Robinson, Public Works Director Wrage, Boomerang Corp., and MSA Engineers was completed. A few minor things were found such as moisture in the control panel and closeout will not take place at this time. Mr. Elsinger is hopeful that it can take place next month.

WWTP 2021: Motion by Miller and seconded by Stapleton approving the remaining balance of $24,931.79 from Change Order #1 from Boomerang Corporation for the valve replacements at the wastewater treatment plant. Roll Call Vote: Ayes – Miller, McAllister, Conover, and Stapleton. Nays – None. Absent – Robinson. Motion carried.

Boomerang Corporation plans to begin the construction for the project in early August.

Hardwood Estates Second Addition: Mr. Elsinger let the council know that all water and sewer mains have been put in for the second addition along with manholes. He’s is unsure when the paving of roads will be completed. Mayor Beenblossom commented that he has been receiving weekly updates and appreciated the effort to keep the city informed.

Mr. Elsinger exited the meeting at 6:42 p.m.

Ragbrai: Fire Department and Police Department will have ATVs for use during Ragbrai.

Motion by McAllister and seconded by Conover approving to allow all golf carts on the EKCO Bridge on July 28th for Ragbrai from 10:00 a.m. to 6:00 p.m. Council would like this posted on the City’s Facebook page letting residents know the stipulation are that pedestrians have the right of way and it is for one day only and only during the above listed hours. After those hours the officers will give warnings and/or tickets to any violators of that do not have the required special permit. Motion carried.

Motion by Miller and seconded McAllister approving Hardwood Estates Phase 2 UR Plan and Development Agreement with Ahlers & Cooney. Motion carried.

Resolved by Council Member Miller and seconded by Council Member Stapleton approving Resolution #1745-21 – A RESOLUTION ADOPTING A POLICY OF PROCUREMENT FOR THE CITY OF JANESVILLE, IOWA, BREMER COUNTY. The roll was called and the vote was, AYES – Stapleton, Conover, McAllister, and Miller. Nays- None. Absent - Robinson. Resolution approved and adopted this 27th day of July 2021.

ATTEST:_______________________________  MAYOR: ________________________________

Motion by Miller and seconded by Stapleton approving the purchase of a new garage door not to exceed $1706 for the garage located at 319 Main St. Motion carried.

Motion by McAllister and seconded by Conover approving the purchase of a Hobart Wire Welder not with a purchase price of $1275.86. Motion carried.

Motion by Miller and seconded by Stapleton approving to adjourn. Motion carried. Meeting closed at 6:58 p.m.

ATTEST:_______________________________  MAYOR: ________________________________