CITY OF JANESVILLE

City Council Proceedings

July 26, 2022

The Janesville City Council met in regular session on Monday, July 26, 2022 in the Council Chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the Chair and Council Members Stapleton, Conover, McAllister, Robinson, and Miller present. Also present were Jake Deaver of MSA Professional Services and city clerk Christa Kurtz.

Motion by Council Member McAllister and seconded by Council Member Conover approving to adopt the agenda as presented. Motion carried.

Citizen Comments: None

Mayor Beenblossom stated now was the time and place for the Public Hearing of the city council of the City of Janesville in the State of Iowa, on the matter of the proposal to enter into a development agreement with GSH Ventures, LLC. The public hearing was opened at 6:01 p.m. There being no persons present and no written objections, Mayor Beenblossom declared the public hearing closed at 6:03 p.m.

Resolved by McAllister and seconded by Stapleton approving Resolution #1777-22: A Resolution approving and authorizing execution of a development agreement by and between the City of Janesville and GSH Ventures, LLC. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Resolution passed and adopted on this 26th day of July 2022.

ATTEST:_______________________________  MAYOR: ________________________________

HWE: Mr. Deaver updated the council that construction has resumed on the infrastructure in the Hardwood Estates Development and MSA representatives were on site on June 30th and July 17th. The contractor has started to install and compact base rock for the future asphalt pour. Denver Underground has not yet performed the manhole leakage testing or televised the sewer mains.

WWTP 2021: Mr. Deaver stated that Boomerang Corporation is having issues getting the butterfly valves in for the project and are currently looking at above ground valve options. Mr. Deaver confirmed that MSA is of like mind with Boomerang Corporation and are not confident that the butterfly valves will come in a time frame that does not delay the project.

Shane Hoff entered the meeting at 6:09 p.m.

Mr. Deaver updated the council that a sour test conducted and passed on land for the land removal application and they are hoping to have the application of sludge completed in August. He also stated that the contractor has all the equipment, with the exception of the butterfly valves, on hand to get the project started and plan to be there in August.

Motion by Robinson and seconded by Miller approving to table Payment Application #3 submitted by Boomerang Corporation for stored materials pending further review of documentation submitted along with the payment application. This item is to be placed on the August 8, 2022 agenda. Motion carried.

Gavin Steege entered the meeting at 6:17 p.m.

Jake Deaver exited the meeting at 6:18 p.m.

Mayor Beenblossom addressed Mr. Hoff and Mr. Steege in reference to the Hardwood Estates Development. The developers updated the council that they have run into some issues with easements and placement and/or regulations dealing with the easements. They are looking at ways to address the issues and will bring a resolution to the council when they are ready. Mr. Steege and Mr. Hoff also stated the bio swales are working great throughout the development and are very pleased they were able to implement these.

Gavin Steege and Shane Hoff left the meeting at 6:39 p.m.

Motion by McAllister and seconded by Miller approving extending an offer for the position of City Attorney to Pat Dillon. Mr. Dillon was recommended by the interview committee comprised of Chief Cross, Clerk Kurtz, Mayor Beenblossom, and Commissioner Stapleton. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

Motion by Miller and seconded by McAllister approving the Mayor and City Clerk to execute the transition of city attorneys. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Motion carried.

Motion by Stapleton and seconded by McAllister approving to set a public hearing date to accept input regarding the Multi-Jurisdictional Hazard Mitigation Plan for August 8, 2022 at 6:00 p.m. Motion carried.

Motion by McAllister and seconded by Miller approving to waive the late fees for those accounts with delayed touchpad installment resulting in larger than normal utility bills. Motion carried.

Parks and Recreation: Mayor Beenblossom updated the council that a meeting has been scheduled for August 2, 2022 with Mark Durbahn of AECOM to discuss the plan for repairs to the EKCO pedestrian bridge.

Motion by McAllister and seconded by Miller approving the purchase of a set of rifle-rated body armor and matching helmet for Officer Luck with a not to exceed $1500 cost. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

Motion by McAllister and seconded by Robinson approving the purchase agreement with Axon Enterprise for two T7Cert tasers and one dynamic bundle. Total cost will be $6899.95 over a 5-year term. This includes all equipment, accessories, and software. Payments each year will be $1379.99 and the police department will continue to seek out and apply for grants to cover future costs following this fiscal year.  Roll Call Vote: Ayes – Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

Motion by McAllister and seconded by Stapleton approving an addendum to the previously approved copier lease agreement with Access Systems adding the Special Janesville Library, pending board approval. This item will be presented to the library board at their August 24, 2022 meeting. The library plans to lease the copier currently in use in the clerk’s office at a cost of $37.85 for 1,000 black and white copies and 500 color copies per month to be paid for by the Special Library fund. Roll Call Vote: Stapleton, Robinson, Conover, McAllister, and Miller. Nays – None. Motion carried.

Motion by Miller and seconded by Conover to adjourn. Motion carried. Meeting adjourned at 7:01 p.m.

ATTEST:_______________________________  MAYOR: ________________________________