CITY OF JANESVILLE

Special City Council Proceedings

June 23, 2020

The Janesville City Council met in special session on Tuesday, June 23, 2020 in the Council Chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the Chair and Council Members Worrell, Stapleton, and Miller present.  Absent were Council Members Robinson and McAllister.  Also present were City Clerk, Chris Murley, and Joe Elsinger and Abby Mouw with MSA Professional Services.

Motion by Council Member Miller and seconded by Council Member Stapleton approving to adopt the agenda as presented.  Motion carried.

Sands 3rd Addition:  Mr. Elsinger reported that he informed VJ Engineering that the Sands 3rd Addition preliminary plat needs to be resubmitted due to expiring after two years and an extension was not requested.  The new preliminary plat must comply with the recent changes to the city’s ordinances related to stormwater management and road construction.  Once the new preliminary plat is submitted, Mr. Elsinger will review it and provide comments to the City.

Based on the recommendation presented by Mr. Elsinger, a motion was made by Council Member Miller and seconded by Council Member Worrell to approve Jim Sands temporary driveway permit within the Sands 3rd Addition but not as the permanent street entrance.  Motion carried.

7th Street Bridge Replacement Project:  Motion by Council Member Worrell and seconded by Council Member Stapleton to approve an Agreement with MSA Professional Services, Inc. to start the Preliminary Design Phase of the 7th Street Bridge Replacement Project at a cost of $88,500.  Roll Call Vote:  Ayes – Stapleton, Worrell, and Miller.  Nays – None.  Absent – Robinson and McAllister.  Motion carried.

7th Street East Lift Station Construction Project:  Ms. Mouw gave a brief update on the 7th Street Lift Station Construction Project.  She stated that the project is currently ahead of the schedule that Boomerang provided.  However, the automated transfer switch won’t arrive until 8/1/20 and the generator on 8/17/20 so this will delay the project by 45 – 60 days from the original schedule.  Ms. Mouw has been providing weekly construction updates since construction began and will continue to do so.  The City Clerk was asked to forward these updates to the entire Council once they’re received.

Ms. Mouw will provide the notes from today’s 4:00 p.m. construction meeting to the city once completed.  She will present Boomerang’s Pay Estimate #1 for Council approval at their July 13, 2020 regularly scheduled meeting.

Due to ongoing problems at the intersection of 4th and Chestnut Street, the City will make arrangements to asphalt the entire 4th and Chestnut Street intersection surface rather than sealcoating just the portion affected by the 7th Street East Lift Station Project.  Further, removing the sealcoating from the project and going with the City’s preferred contractor will provide a substantial cost savings for the City.

Wastewater Facility Improvement Design Project:  MSA met with Mayor Beenblossom, Council Member Robinson and City Staff on 6/11/20 to conduct a preliminary design field site visit at the wastewater treatment facility.  A preliminary design meeting will be scheduled in a few weeks.

At approximately 6:40 p.m., Council Member McAllister participated in the meeting by speaker phone as he was ill at home.

Motion by Council Member Miller and seconded by Council Member Worrell to approve suspending the rules by waiving the required three readings of ORDINANCE #345 – A ORDINANCE AMENDING THE PROVISION OF CHAPETER 63.04, SECTION 63.04(5) AND CHAPTER 65, SECTION 65.02(5) OF THE CITY CODE OF THE CITY OF JANESVILLE, IOWA, AS RELATED TO SPEED REGULATIONS AND STOP OR YIELD REQUIREMENTS WITHIN THE CITY OF JANESVILLE, IOWA.  Roll Call Vote:  Ayes – McAllister, Miller, Stapleton, and Worrell.  Nays – None.  Absent:  Robinson.  Motion carried.

Motion by Council Member Stapleton and seconded by Council Member Miller to approve, as presented, ORDINANCE #345 – A ORDINANCE AMENDING THE PROVISION OF CHAPETER 63.04, SECTION 63.04(5) AND CHAPTER 65, SECTION 65.02(5) OF THE CITY CODE OF THE CITY OF JANESVILLE, IOWA, AS RELATED TO SPEED REGULATIONS AND STOP OR YIELD REQUIREMENTS WITHIN THE CITY OF JANESVILLE, IOWA on its first – third or final reading..  Roll Call Vote:  Ayes – McAllister, Miller, Stapleton, and Worrell.  Nays – None.  Absent:  Robinson.  Motion carried.

At approximately 6:43 p.m., Council Member McAllister asked to be excused from the remainder of the meeting due to feeling ill so the speaker phone call was disconnected.

Motion by Council Member Worrell and seconded by Council Member Miller approving the Notice of the Proposed Action of the City Council to Amend Development Ordinance No. 220 Section 16.23 and Section 16.24 of the City Code of the City of Janesville, Iowa Related to “R”, “C” and “M” Districts regarding Surface Type, Thickness and Grade on those Districts within the City of Janesville, Iowa and setting the Public Hearing for 6:00 p.m. on Monday, July 13, 2020 in the Council Chambers of Janesville City Hall.  Roll Call Vote:  Ayes – Miller, Worrell, and Stapleton.  Nays – None.  Absent – Robinson and McAllister.  Motion carried.

Motion by Council Member Worrell and seconded by Council Member Miller approving a Public Hearing for 6:00 p.m. on Monday, July 13, 2020 and Notice on the Proposal for the Vacation and Disposition of North Main Street, Janesville, Iowa.  Roll Call Vote:  Ayes – Miller, Stapleton, and Worrell.  Nays – None.  Absent – Robinson and McAllister.  Motion carried.

Motion by Council Member Worrell and seconded by Council Member Stapleton to approve Aable/Terminix’s 2020 Mosquito Management Proposal at a cost of $2,200 (4 treatments @ $550 each) with a preferred treatment time of 8:00 p.m. or later rather than the early morning hours to avoid conflicts with the city’s citizens who routinely walk/run between 5: a.m. and 7:30 a.m. every day.  Motion carried.

Motion by Council Member Miller and seconded by Council Member Stapleton to approve moving the light and pole near the Walnut Street entrance to the Barrick Road City Park to the other side at a cost not to exceed $1,000.  Motion carried.

Motion by Council Member Miller and seconded by Council Member Stapleton to approve the grading and hydroseeding the old tennis court green space at a cost of $750.  Motion carried.

Motion by Council Member Miller and seconded by Council Member Stapleton approving to make the necessary repairs to the asphalt path in the Barrick Road City Park at a cost not to exceed $10,000.  Roll Call Vote:  Ayes – Miller, Worrell and Stapleton.  Nays – None.  Absent – Robinson and McAllister.  Motion carried.

Motion by Council Member Worrell and seconded by Council Member Stapleton to approve the hiring of Wendy Brace as Deputy City Clerk (Variable Hour Employee – to work an average of less than 30 hours per week) at $12.47 per hour, effective July 1, 2020, all pending her acceptance and satisfactory passing of all pre/post-offer employment requirements.  Motion carried.

Motion by Council Member Miller and seconded by Council Member Stapleton approving to adjourn.  Motion carried.  Meeting closed at 7:10 p.m.

ATTEST:  _______________________________  MAYOR: ________________________________