CITY OF JANESVILLE

Special City Council Proceedings

September 25, 2018

The Janesville City Council met in special session on Tuesday, September 25, 2018 in the Council Chambers of City Hall at approximately 5:00 p.m. with Mayor Carroll in the Chair and Council Members, Stapleton, Robinson, Bettis and Hanson present.  Absent was Council Member Worrell.  Also present were City Attorney, Gary Boveia, City Clerk, Chris Murley, Police Officer, Taylor Cross, Public Works Director, Becky Wrage, Mark Durbahn with AECOM, Joe Elsinger with MSA Professional Services, Weylon Heiser, Dan & Deb Jensenius, Wes Sorge, and Shane Hoff.

Motion by Council Member Bettis and seconded by Council Member Stapleton approving to adopt the agenda as presented.  Motion carried.

Motion by Council Member Stapleton and seconded by Council Member Robinson approving to set the Public Hearing to consider the Hardwood Estates First Addition Final Plat and appropriate documents for 6:00 p.m. on Monday, October 8, 2018 in the Council Chambers of City Hall.  Motion carried.

Motion by Council Member Robinson and seconded by Council Member Stapleton to approve a three-year Contract for Refuse Collection and Disposal with Rite Environmental, Inc., effective January 1, 2019 – December 31, 2021, as was presented.  Roll Call Vote:  Ayes – Stapleton, Robinson, and Hanson.  Nays – Bettis.  Absent:  Council Member Worrell.  Motion carried.

Motion by Council Member Robinson and seconded by Council Member Stapleton to approve a three-year Contract for Recycling Collection and Disposal with Rite Environmental, Inc., effective January 1, 2019 – December 31, 2021, as was presented.  Roll Call Vote:  Ayes – Stapleton, Robinson, and Hanson.  Nays – Bettis.  Absent:  Council Member Worrell.  Motion carried.

Alex Tungland with Rite Environmental, Inc. entered meeting at approximately 5:05 p.m.  Council Member Worrell entered meeting at approximately 5:08 p.m.

Motion by Council Member Robinson and seconded by Council Member Stapleton to table the review and consideration of refuse/recycling fee increases for additional information.  Motion carried.

Motion by Council Member Hanson and seconded by Council Member Worrell to approve payment of the $150 ($160 after 10/5/18) registration fee plus appropriate costs for wages, meals, and lodging for Public Works Director, Becky Wrage, to attend the Iowa Rural Water’s 2018 Fall Conference on 10/23/18 & 10/24/18 at the Grand River Center in Dubuque.  Motion carried.

Motion by Council Member Robinson and seconded by Council Member Stapleton to approve the hiring of David Flood as the full-time Public Works Assistant at $17.00 per hour, pending the satisfactory passing of all pre/post offer employment requirements.  Motion carried.

Mark Durbahn, AECOM Engineer, reported that Blazek Corporation is in the process of making the necessary ground maintenance/landscaping improvements to a property on Barrick Road.  This landscaping must be completed before the final pay estimate and acceptance of the project can be considered for approval.

Motion by Council Member Robinson and seconded by Council Member Hanson approving to table the Final Pay Estimate #6 and RESOLUTION #1622 – A RESOLUTION ON FINAL ACCEPTANCE OF THE BARRICK ROAD WATER EXTENSION AND IMPROVEMENT PROJECT until Blazek Corporation has completed the necessary ground maintenance improvements.  Motion carried.

Mark Durbahn, AECOM Engineer, informed the Council of their plans to resolve the settlement issue with regard to the pedestrian bridge approach panels.  He stated that Peterson Contractors, Inc. (PCI) will perform the necessary work.  This will be done at no cost to the city.

Motion by Council Member Hanson and seconded by Council Member Stapleton approving to schedule a special city council meeting for 5:00 p.m. on Tuesday, October 2, 2018 to discuss the settlement issues with regard to the pedestrian bridge approach panels with AECOM and Peterson Contractors, Inc. (PCI) and their plans to resolve the issues.  Motion carried.

An update on the status of the detention basin was presented by City Attorney, Gary Boveia and Mr. Durbahn.  The landscaping and contouring of the Loy’s backyard has been completed.  The following is expected to be completed next week:  silt fence placed, reseeding, grading and slope reestablished.  It was again stated, as part of the “Settlement Agreement”, the constructed detention basin must meet the approval of all three engineers (representing City of Janesville, State Bank, and Jim Sands) before completion is accepted.

Joe Elsinger, P.E. with MSA Professional Services, Inc., gave a brief update on the Wastewater Treatment Facility Plan.  He provided a list of similar installations from the aeration system manufacturer for Public Works Director Wrage and Council Member Robinson to review.  This is a floating aeration system which would not require sludge removal and liner replacement.  Items yet to be completed:  finalize recommendation for aeration system upgrades, obtain sludge depths of the cells (City to Sludge Judge), confirm the 100 year flood elevation at the wastewater treatment plant (request has been filed with Iowa DNR), finalized the cost estimates (contingent on above items), and present final draft of the report to the City for review.  Then it can be submitted to the Iowa DNR for their concurrence which allows the city to get on the Intended Use Plan (IUP) for an SRF loan.

Mr. Elsinger led discussion on the proposed stormwater ordinances.  Mr. and Mrs. Jensenius, owners of the former turkey farm, addressed the Council and asked them to reconsider the fee structure for the proposed stormwater utility, such as adding an agricultural classification at a reduced or no fee.  They stated stormwater from their land drains onto their land and therefore doesn’t contribute to the city’s stormwater run-off/drainage system.  The Council doesn’t want to burden any rate classification (currently residential and non-residential) with high stormwater utility fees.  Mr. Elsinger and PWD Wrage presented preliminary cost estimates for a list of stormwater maintenance items, totaling approximately $40,000.  The City Clerk was asked to review the city’s budget and reserve fund balances for possible financing of all or a portion of the proposed stormwater maintenance projects.  Upon presenting the costs for the currently identified stormwater maintenance projects and to further assist with the rate fee structure, Mr. Elsinger asked the Council to determine how much revenue they want to collect annually from the stormwater fees to maintain and/or improve the city’s stormwater utility system.

Motion by Council Member Stapleton and seconded by Council Member Bettis approving to table ORDINANCE #333 – STORMWATER UTILITY ORDINANCE on its second reading for further information and review.  Motion carried.

Motion by Council Member Hanson and seconded by Council Member Bettis approving the City Attorney to draft an amendment to the city’s golf cart ordinances, as discussed, to allow the operation of golf carts on Barrick/West Barrick Road, with the exception of the pedestrian bridge, and all of Main Street and to further restrict the operation of golf carts on the city’s round-a-bouts.  Motion carried.

Motion by Council Member Hanson and seconded by Council Member Worrell approving the school’s request to close Barrick Road from Pine Street to Chestnut Street on Wednesday, September 26, 2018 from 11:00 a.m. – 3:00 p.m. to allow safe access to the Chick-fil-A food truck that will be parked in the driveway at 510 Barrick Road and serving customers, as a part of Homecoming 2018.  Motion carried.

Motion by Council Member Robinson and seconded by Council Member Worrell approving to adjourn.  Motion carried.  Meeting closed at 7:00 p.m.

ATTEST:  __________________________________  MAYOR __________________________________