CITY OF JANESVILLE

City Council Proceedings

September 27, 2022

The Janesville City Council met in regular session on Tuesday, September 27, 2022 in the Council Chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the chair and council members Stapleton, McAllister, Robinson, and Miller present. Absent was council member Conover. Also present were Jake Deaver of MSA Professional Services, and city clerk Christa Kurtz.

Motion by Council Member McAllister and seconded by Council Member Stapleton approving to adopt the agenda as presented. Motion carried.

Hardwood Estates Phase 2: Mr. Deaver let the council know that manhole leakage testing and televising of the mains is still to be completed.

WWTP 2021: Mr. Deaver explained that sludge removal for the south lagoon had been completed at the end of August, but Midwest Injection did not immediately have ground available to do the sludge removal for lagoon #1. Sludge removal resumed on September 20th and a second application on Rusty Roberts’ hay ground has been completed. The concrete for the generator pad has been poured but will need to be reviewed due to some issues with the forming. The valve replacement in valve pit #1, #2, and the flow control sump are complete except the two lower sluice gate valves for the lagoon drains. Per Mr. Deaver the contractor would not likely be able to get to them along with some other issues with the mechanics. Mr. Deaver also stated that the company the valves were purchased is asking for a fifty percent restocking fee. Mr. Deaver believes there will be some money saved on labor but does not have the number available to him for Change Order #1. Council Member McAllister voiced his concerns on the restocking fee stating this was not the city’s error and should not be paying for a restocking fee. Mayor Beenblossom stated that he was on site and said the valves have never been used and agrees with the concept of not replacing the valves in order to avoid a bigger issue. Commissioner Robinson expressed his concern with the poor condition of the current valves and the strong possibility of them failing in the future. Deaver said the current ones are sealed and he is not particularly concerned about them failing. Commissioner Robinson continued to express his concern with the valves failing and the possibility of leakage. After several council members expressed their concerns of leakage in the future Mr. Deaver agreed they could potentially leak. Mr. Deaver said they could look at digging up the valves and pipes being discussed, outside the structure and getting them sealed off to avoid any future leakage. Consensus being from the council that a solution needs to be found to prevent any future issues.

7th St Bridge Project: Final plans have been submitted to the DOT and the project has been advertised to contractors. The bid letting will occur on October 18, 2022.

Motion by Robinson and seconded by Miller approving Payment Application #4 submitted by Boomerang Corporation for $286,033.73. Jake Deaver stated he has reviewed the application and recommends payment to the contractor. Roll Call Vote: Miller, McAllister, Robinson, and Stapleton. Nays – None. Absent – Conover. Motion carried.

Motion by Robinson and seconded by McAllister approving the amended Change Order #5: Change of approach regarding existing hood vents for blowers. Instead of removing existing hood vents and roof panels, which will very likely lead to additional, out-of-scope roof work potentially addressing the substrate & structural issues with the 55-year-old roof. The City would like to remove all construction items related to the roof from the contract. Decrease of this change order is $5000. Roll Call Vote: Miller, McAllister, Robinson, and Stapleton. Nays – None. Absent – Conover. Motion carried.

Jake Deaver exited the meeting at 6:27 p.m.

Motion by Miller and seconded by McAllister approving the Janesville Tap’s Renewal Application for a Class C liquor license pending dram shop approval and a fire inspection. Motion carried.

Motion by Miller and seconded by McAllister approving reimbursement of $200 to Rebecca Wrage for the purchase of a new phone as a retirement gift from the city. Motion carried.

Motion by Miller and seconded by McAllister approving the payment of $250 to the Iowa Law Enforcement Academy for Logan Martzahn’s Reserve Officer Training. Mayor Beenblossom mentioned that Officer Martzahn has already reimbursed the city the cost of the classes. Motion carried.

Motion by McAllister and seconded by Stapleton approving Clerk Kurtz’s attendance to the fall IMFOA Conference in Ames on October 20th – 21st along with the appropriate wages, meals, lodging and mileage. Motion carried.2

City Clerk Kurtz presented the 2022 Street Finance Report to the Council.

RESOLUTION 1783-22 - A RESOLUTION SETTING A NEW WAGE RATE FOR PUBLIC WORKS DIRECTOR QUINN BIGLER AT A RATE OF $28.42 UPON THE PASSING OF THE WASTEWATER/LAGOON OPERATOR’S CERTIFICATION EXAM AND A NEW WAGE RATE FOR CITY CLERK CHRISTA KURTZ OF $29.31 EFFECTIVE SEPTEMBER 24, 2022. Resolved by McAllister and seconded by Robinson approving resolution 1783-22. Roll Call Vote: Ayes – Stapleton, Robinson, McAllister, and Miller. Nays – None. Absent – Conover. Resolution approved and adopted this 27th Day or September 2022.

ATTEST:_______________________________ MAYOR: ________________________________

Mayor Beenblossom gave the council a few brief updates on some minor projects taking place throughout town. He stated the materials have been ordered for the previously approved storm water repairs. We are waiting to hear from AECOM and PCI Construction as to when the repairs to the EKCO bridge will commence, and also council members need to begin to think about budget for next year.

Motion by Miller and seconded by Robinson to adjourn. Motion carried. Meeting adjourned at 6:50 p.m.

ATTEST:_______________________________ MAYOR: ________________________________