CITY OF JANESVILLE

City Council Proceedings

February 28, 2022

The Janesville City Council met in regular session on Monday, February 28, 2022 in the council chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the chair and council members Stapleton, Conover, Robinson and Miller present. Absent was council member McAllister. Also present was Joe Elsinger of MSA Professional Services and city clerk Christa Kurtz.

Motion by Council Member Miller and seconded by Council Member Robinson approving to adopt the agenda as presented. Motion carried

Fiscal Year 2022/2023 Proposed Budget Preparation: At approximately 6:00 p.m. Mayor Beenblossom opened the Public Hearing on the Maximum Property Tax dollars for Fiscal Year July 1, 2022 – June 30, 2023 for comments from interested taxpayers. After there being no comments from anyone, Mayor Beenblossom closed the public hearing at approximately 6:02 p.m. and turned the matter over to the council for their review and consideration.

Resolved by Robinson and seconded by Conover to approve RESOLUTION #1757-22 – A RESOLUTION APPROVING THE MAXIMUM PROPERTY TAX DOLLARS FOR THE FISCAL YEAR JULY 1, 2022 – JUNE 30, 2023 AT $466,499 AND MAXIMUM LEVY FOR AFFECTED PROPERTY TAX LEVIES AT 10.51139. Roll Call Vote: Ayes – Miller, Conover, Robinson, and Stapleton. Nays - None. Absent – McAllister. Resolution approved and adopted this 28th day of February 2022.

ATTEST:_______________________________MAYOR_________________________________

Fiscal Year 2022/2023 Proposed Budget Preparation: Motion by Council Member Stapleton and seconded by Miller to approve Fiscal Year 2022/23 Budget for publication, as presented, with an estimated total tax levy rate of $12.21283 per $1,000 valuation on regular property, with a total property asking of $538,883 (plus $6,673 Utility Replacement) and the following expenditures:

Public Safety	 536,297

Public Works 	180,331

Culture and Recreation 	402,545

Community and Economic Development 	44,476

General Government 	154,110

Debt Service 	78,240

Capital Projects 	1,500,521

Total Government Expenditures	 2,896,520

Business Type/Enterprises 	560,434

Transfers Out	 84,876

Total ALL Expenditures/Transfers out	 3,541,830

And further, approving to set a Public Hearing on said proposed FY2022/23 Budget for 6:00 p.m. on Monday, March 14, 2022 in the Council Chambers of City Hall. Roll Call Vote: Ayes – Miller, Conover, Robinson, and Stapleton. Nays – None. Absent – McAllister. Motion carried.

Multi-Use Trail System Planning: Resolved by Miller and seconded by Stapleton to approve Resolution #1758-22 – A RESOLUTION APPROVING/ENDORSING AN APPLICATION TO THE IOWA NORTHLAND REGIONAL TRANPORTATION AUTHORITY FOR A GRANT THROUGH THE IOWA’S TRANSPORTATION ALTERNATIVES PROGRAM TO CONTSTRUCT A MULTI-USE TRAIL FROM THE 7TH STREET BRIDGE ACROSS THE CEDAR RIVER TO THE INTERSECTIONS OF MAPLE ROAD AND BARRICK ROAD. THE CITY OF JANESVILLE WILL ADEQUATELY MAINTAIN THE COMPLETED PROJECT AND KEEP IT OPEN FOR ITS INTENDED PUBLIC USE FOR A MINIMUM OF TWENTY YEARS FOLLOWING PROJECT COMPLETION Roll Call Vote: Ayes – Miller, Conover, Robinson, and Stapleton. Nays – None. Absent – McAllister. Resolution approved and adopted this 28th day of March 2022.

7th Street Bridge Project: Mr. Elsinger let the council know that final plans need to be submitted to the DOT by May 5, 2022. He also stated that there should be a light on the East side of the bridge to illuminate the pedestrian trail. He believes that Mid-American will be more willing to install/own this light as it is not located directly on the bridge but may pass the costs on to the city. Right-of-way acquisition is still in the process and Mr. Elsinger is hoping this will be staked out within the next couple of weeks.

Motion by Miller and seconded by Conover approving the paving of Main Street to the bridge as part of the 7th Street Bridge Project. Mr. Elsinger advised the council that with the soil borings done they have concluded the current road is nine inches of concrete with five inches of asphalt on top. He stated the road is not in the best of shape and will continue to get worse once the bridge weight limit is removed and the heavy trucks can legally cross. He recommended including this in the bridge project because the road will need paved within the next five to ten years and will be cheaper to do now as part of the project. Roll Call Vote: Ayes – Miller, Conover, Robinson, and Stapleton. Nays – None.  Absent – McAllister. Motion carried.

Motion by Stapleton and seconded by Conover approving MSA Professional Services bridge inspection agreement, which will cover inspections from March 1, 2022 through May 1, 2023 for the 7th Street Bridge and a culvert located on 7th Street over the drainage ditch and Pine Street over the small natural stream at a cost of $3965.00. Roll Call Vote: Ayes – Miller, Conover, Robinson, and Stapleton. Nays – None. Absent – McAllister. Motion carried.

WWTP 2021: Motion by Robinson and seconded by Stapleton approving Amendment #1 to the Owner-Engineer Agreement for the WWTF Improvements Project 2021. The amendment includes additional submittal review, investigating multiple alternates for equipment and materials, SRF coordination all during shop drawing phase due to material shortages and extended lead times. Also, to include assisting in coordination of American Iron and Steel sourcing and waiver process for material as required by funding, and provide additional change order review for additional valving within the project. A second pre-construction meeting will also be held prior to the start of construction in the spring. Amendment agreement cost is an additional $27,000 bringing the total engineering costs for the WWTF Project 2021 to $155,000. Roll Call Vote: Ayes – Stapleton, Robinson, Conover, and Miller. Nays – None. Absent – McAllister. Motion carried.

Water System Modeling: Mr. Elsinger let council know they are currently working on a final water system map.

Motion by Miller and seconded by Conover to accept Officer Jared Coyle’s resignation effective February 28, 2022. Motion carried.

Joe Elsinger exited the meeting at 6:43 p.m.

Motion by Miller and seconded by Conover approving to post the position for a second full time police officer on the city owned website and Facebook pages, the bulletin board located at City hall, and at the Janesville Post Office for a minimum of 10 days. Motion carried.

Motion by Stapleton and seconded by Miller approving the payment of $260 to One Solution for the annual Web and Email Hosting along with Domain Name Renewal. Motion carried.

Motion by Miller and seconded by Robinson to adjourn. Motion carried. Meeting adjourned at 6:46 p.m.

ATTEST:_______________________________  MAYOR: ________________________________