CITY OF JANESVILLE

Special City Council Proceedings

October 26, 2021

The Janesville City Council met in special session on Tuesday, October 26, 2021 in the Council Chambers of City Hall at approximately 6:00 p.m. with Mayor Beenblossom in the Chair and Council Members Miller, McAllister, Conover, Robinson, and Stapleton present. Also, present was Joe Elsinger, P.E. of MSA Professional Services, Chief Taylor Cross, Officer Jared Coyle, and City Clerk Christa Kurtz.

Motion by Council Member McAllister and seconded by Council Member Robinson approving to adopt the agenda as presented. Motion carried.

Officer Jared Coyle’s presence at tonight’s meeting was requested by the council in order to congratulate him on his graduation from the Iowa Law Enforcement Academy. Mayor Beenblossom stated that Officer Coyle was the high achiever in three out of the four rated categories and they are as follows: the Physical Fitness Award, the Top Gun Award, and also the Director’s Award. The council let Officer Coyle know how proud they are to have him as part of the Janesville police force and are excited to have him back on duty.

Motion by Miller and seconded by Conover approving Ordinance #355 – AN ORDINANCE PROVIDING THAT GENERAL PROPERTY TAXES LEVIED AND COLLECTED EACH YEAR ON ALL PROPERTY LOCATED WITHIN THE HARDWOOD ESTATES PHASE 2 URBAN RENEWAL AREA, IN CITY OF JANESVILLE, COUNTY OF BREMER STATE OF IOWA, BY AND FOR THE BENEFIT OF THE STATE OF IOWA, CITY OF JANESVILLE, COUNTY OF BREMER, JANESVILLE COMMUNITY SCHOOL DISTRICT, AND OTHER TAXING DISTRICTS, BE PAID TO A SPECIAL FUND FOR PAYMENT OF PRINCIPAL AND INTEREST ON LOANS, MONIES ADVANCED TO AND INDEBTEDNESS, INCLUDING BONDS ISSUED OR TO BE ISSUED, INCURRED BY THE CITY IN CONNECTION WITH THE HARDWOOD ESTATES PHASE 2 URBAN RENEWAL AREA (THE HARDWOOD ESTATES PHASE 2 URBAN RENEWAL PLAN) on its third and final reading. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays- None. Motion carried.

MSA Hardwood Estates Update: Mr. Elsinger stated the developers are working on pouring concrete, but due to rain they have been unable to complete much of the task. There have been some curbs poured and Mr. Elsinger assured that the work that has been completed thus far is acceptable.

7th Street Bridge: Mr. Elsinger updated the council that the DOT has reviewed the preliminary plans and the hydraulic model and did not require any changes. The hazardous material study was completed and there were trace amounts of lead found in the paint, but not enough to be considered lead-based paint. The contractors will be informed of that along with the presence of trace amounts of chromium.

Chief Cross and Officer Coyle exited the meeting at 6:11 p.m.

7th Street E Lift Station: Mr. Elsinger stated that he believes the chemical grout has done the job of fixing the leak in the control panel. Public Works Director Wrage was concerned there was still an issue, but Mr. Elsinger assured the council that it has been checked and believes that what PWD Wrage saw was the chemical grout. Mr. Elsinger has also taken a look at the manholes where he saw dampness around the temporary plugs but this is not a concern for him. Mr. Elsinger also explained that the alarms given by the dialer recently were valid and the reason that it had not dialed out to PWD Wrage was because that feature had been disabled during some construction work. Mr. Elsinger’s recommends final closeout for this project at this time.

Motion by McAllister and seconded by Robinson to pay Boomerang Corporation’s 9th and final payment application in the amount of $3213.53 7th Street East Lift Station Project. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

Motion by Robinson and seconded by McAllister to approve the Statement of Final Completion

Owner’s Acceptance of the Work for the 7th Street East Lift Station Project. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

Motion by Robinson and seconded by McAllister approving the Release of Claims for the 7th Street East Lift Station Project. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

WWTP 2021: Mr. Elsinger stated they have been made aware that Boomerang Corporation is unable to get unlined ductile iron pipe at this time, which is necessary for a portion of the project. It is unknown at this time when they will be able to get the product and may possibly delay the project. Mr. Elsinger commented that they will still be pushing to have the sludge removal completed this fall.

Mr. Elsinger exited the meeting at 6:45 p.m.

Motion by Miller and seconded by Stapleton approving a concrete pad for the kayak ramp at Dort’s Landing not to exceed the cost of $2,000. The pad will be approximately 7 feet wide and 25 feet long. These estimates may vary slightly depending on the first concrete slab that will be placed in the water and anchored to the concrete that will then be poured on land. Motion carried.

Motion by Robinson and seconded by Miller approving the shared purchase of a Valve Exerciser with the City of Denver. The cost for the City of Janesville will be $4,000 and the cost for the City of Denver will be $10,510. The unit will be housed in Denver and an agreement of use will be drafted detailing use, repairs, possible sale of equipment, etc. and agreed upon by both cities. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

Motion by Miller and seconded by Robinson approving the payment for sod work done around the Barrick Road City Park retaining wall located at the Lions Shelter at a cost of $1764. Motion carried.

Motion by Miller and seconded by Robinson approving the water utility vendor agreement between the City of Janesville and the local community action agency administering the Low-Income Household Water Assistance Program (LIHWAP). This agreement shall terminate on September 30, 2023. Roll Call Vote: Ayes – Miller, McAllister, Conover, Robinson, and Stapleton. Nays – None. Motion carried.

Motion by Miller and seconded by McAllister approving to adjourn. Motion carried. Meeting closed at 7:02 p.m.

ATTEST:_______________________________  MAYOR: ________________________________